---

Abstract of final report:

This is the final project report for my BTech IT project 2002 with Computers New Zealand. The main parts of the project focuses on two areas; commissioning of hostel services and the development of the company infrastructure for their new IT and engineering division.

The hostel part of the project deals with the commissioning of services such as internet, computers, security and etc. This requires a lot of research into each service requirement as well as interfacing with people in the industry. The project team came up with Request for Proposals for the services which will be used to obtain the services. Unfortunately, building delays meant the rest of the hostel project is on hold indefinitely.

The Infrastructure part of the project deals with the establishment of an infrastructure for the new IT and engineering division. This is done using a web portal which manages every aspect of the company such as project information, client database, knowledge database and etc. Every aspect of the portal is related so the company can see the technologies involved with a project, the staff who are involved and even the suppliers involved. This web application was done in PHP and MySQL and will be hosted on an Apache server hosted on a Linux box.

The contents of this report outline my individual contribution to the project and how each task benefited the project. It will also contain details on the implementation of the functions required in the specifications as well as showing what I have learnt from each task.

- I would like to thank my supervisor Mr TN Chan for giving me the chance to do the project at Computers New Zealand and also the time and effort he has set aside to review our work and meet with the group. I would also like to thank my project team mates Edmond, Michael and Ahmed for the work they have done this year.

I would also like to thank S. Manoharan, Georgy Gimelfarb and Gisela Klette for the work they have done in organising and coordinating the BTech projects and the advice and guidance they have given to our group.

Confidentiality:

Computers New Zealand require the content of this project be kept confidential and will retain ownership of the intellectual properties thus developed.

The contents of this report should not be used for any purpose other than to review the work done in the project. To keep the confidentiality and to minimise security issues, many of the submitted reports, data structure of the database and the majority of the PHP code will not be included in this report. All reports and deliverables are submitted to the company and may be requested from the supervisor if required.

Project Details

Project Introduction	6

Company Profile	7

Project Objectives	8

Project Schedule	9

Learning Objectives	10

Project Changes	10

Individual Tasks & Timeline	11

Hostel project

Introduction	12

Requirements	12

Tasks	13

Hostel Research	14

Security & Fire Safety	17

Request for Proposal	20

Hostel Project Conclusion	21

infrastructure project

Introduction	22

Requirements	22

Tasks	22

Research Reports	24

Database Design	27

Database Proposal	28

Technology Tree	30

PHP Navigation	33

PHP Programming	36

Company Infrastructure Conclusion	41

Project Contributions

Project Contributions and Deliverables	42

Skills Learnt	43

Project Contributions summary	43

Project conlusion

Project Conclusion	44

appendix

Project Contacts	46

Research Contacts	47

Project References	48

Example Code	49

- Project Introduction

Computers New Zealand wishes to establish the infrastructure for an engineering/IT based system design and project management operation. As well as this infrastructure, students will be required to propose a scheme for providing facilities such as computers, internet and security to a hostel in Auckland. Students will be required to do business planning, research and marketing, project management and design as well as interfacing with customers and third party suppliers.

| BTech IT Project 2002 |  |
| --- | --- |
| Project Sponsor: | Computers New Zealand |
| Project Period: | 04/03/2002 - 26/10/2002 |
| Workload: | 10hrs p/w p/student |
| Supervisors: | Mr. TN Chan Dr. S Manoharan |
| Students: | Ahmed Yousif Edmond Chan Jimmy Lim Michael Yip |

- Company Profile

Computers New Zealand

www.cnz.co.nz

Background:

Computers New Zealand is a fairly new company based in New Zealand. When the parent company Compucon New Zealand worked in partnership with an ISP last year, they formed a new company Computers New Zealand in order to offer new solutions. The CNZ group is directed and managed by principles that each has more than 10 years of experience within the information technology industry. Clients already served include large corporations, local governments, down to small business and home based business operations.

Company Divisions:

Networking

Internet

Software

New project division

IT and Engineering

Hardware

Services offered by CNZ:

- Full Consultancy - review of client workflow structure, appraisal of existing information systems, planning of platform installation or migration, preparation of IT policies and procedures.

- Solution Provision - customized information technology solutions from conception to turnkey delivery to staff training.

- Full Liaison - a single channel for the supply of IT equipment and services including fileservers, desktops, vendor installation, facility management, usage audits, on-site support and staff training.

- Project Objectives

The project aim is to establish the infrastructure for an IT and Engineering division (ITE division) which is based on system design and project management operations. This infrastructure will be used to help manage projects and utilise the company’s knowledge as a resource. Specifically, the project will also involve an additional external project for the company.  A building development has invited the company to propose a scheme for providing Internet access, building security, communication and alarming facilities for a 12-storey building in Auckland City.

| Theory | Application |
| --- | --- |
| The main purpose of the project is to design a Business Infrastructure, which refers to: - Expertise: This is identifying technical expertise and know how in the company - Applications: The development of state-of-the-art technology applications - System Integration: Procedures involved in system integration and project implementation. | The 2nd area is a project that provides a total solution to a 12-storey student hostel. This involves: - The Internet access - Building security - Cable Wiring Infrastructure - Computing Facilities - Power metering and Water heating - Fire Detection and Fire Safety |

- Project Schedule

The main part of the project is expected to run from 04/03/2002 till 26/10/2002

Each student is expected to spend at least 10 hours per week on the project.

Below is the project schedule for each part of the project. The infrastructure consists of mostly research for platform and language required as well as design and implementation of the web application. The hostel timeline involves the deadlines for contract proposals concerning the services required. Due to delays of the building, some of the tasks scheduled for the hostel part have been put on hold.

| Period | Infrastructure | Hostel |
| --- | --- | --- |
| March | Project briefing Training Start up planning Allocation of responsibilities | Project briefing Allocation of responsibilities |
| April | Project Requirement and Database Investigation | Market research System Design |
| May | Finalise web and database structures | Issue RFP Budgetary Costing |
| June | Market Research, Project Manual, Company Manual | Finalise User Requirements Issue tenders |
| July | Stream Milestone 1 (Integration) | Award of supply and installation contracts (Pending) |
| August | Stream Milestone 2 (Prototype) | Preparation of operation manuals (Delayed) |
| September | Project Review and Final Reporting | Supervision of contractor progress (Delayed) |
| October | Project Presentation and Submission of main Deliverables | Supervision of Installation Commissioning and Operator Training (Delayed) |

- Learning Objectives

It is expected that our team will learn new knowledge as well as gain a lot of experience from this project. At the start, we have set out learning objectives which we hope to achieve during the course of the project.

Students will learn:

··· Theory Application ··· Students will get an opportunity to apply their knowledge gained at university to solve real life technical problems and management of projects. ··· Industry Experience ··· They will gain invaluable experience through interfacing directly with the IT and engineering industry of New Zealand. They will learn how things are handled in real life outside the scope of their university studies ··· Teamwork ··· Through project planning, team collaboration and individual responsibilities, They will learn how to work better in a group while in a working environment. ··· Project Management ··· They will learn how to handle each step in the procedures from project design and planning to system integration and project implementation.

- Project Changes

Due to unforeseen circumstances such as the delay of the construction of the hostel, certain areas of the project have been revised. The original requirements have changed because of new knowledge gained by us and also additional specifications and functions required by the company. While the hostel part of the project has been delayed, the infrastructure part has focused more on development and implementation of the web portal.

The project management manual for the company was meant to run in conjunction with the hostel project to give the company a guide on the procedures of handling a project life cycle. However, due to circumstances mentioned before, the project manual will no longer be a deliverable. The web portal will now be used as an information project management system for both staff and client. The initial deliverables required a separate customer database and technology database. This has now been merged into one main database which will run the web portal. This web application will define the infrastructure of the company division allowing it structure for maintaining project information as well as being a knowledge database for the staff.

- Individual Tasks & Timeline

The following diagram shows the main tasks that I was involved in throughout the entire project. In the following parts of the report, I will split the report into two sections; hostel and infrastructure. I will detail what tasks were required in each section and what my personal contribution to the project was.

MARCH

APRIL

MAY

JUNE

JULY

AUGUST

A

SEPT

OCTOBER

Hostel Research

Fire Safety Request for Proposal

Security Request For Proposal

RFP Consolidation

Database Design

Database Proposal

Technology & Supplier Data

Technology Tree

PHP Programming

PHP Programming

Hostel

Infrastructure

Start of project

End of project

- Introduction

The building to be developed is located in the central city near the University of Auckland and the Auckland University of Technology. It will have 121 rooms over 12 floors with a café and hostel facilities on the ground floor. The top floor will have offices for up to 10 people with a residential unit for the hostel manager. Computers New Zealand has been given the responsibility of acquiring the hostel services by the building investors. This project has been given to our group as an additional part to our main project. This project lets us gain valuable real life experience in dealing with the applications of IT services.

- Requirements

The building requires the following services to be implemented:

- Physical Security – Building Access (Main entrance, individual room access), Central access code maintenance and surveillance.

- Phone System – PABX system for up to 10 phones on top floor and 3 phones per floor with possibility of pay phones.

- Internet Connection – At least 512KB/s is required for domestic traffic and 256KB/s for international traffic. Each room will have an internet access point in the form of a RJ45 socket. Traffic may require monitoring for billing purposes.

- Smoke & Fire Detector – Each room requires fire detector and indicators for the building connected to a monitoring panel. Ideally, all events should be recorded in a computer.

- Power Metering – It is proposed that there should be system installed which checks the consumptions of each room individually so they can be metered for monitoring and billing.

- Hot Water – There will be a requirement for 2 water supply services a) preheated and fixed volume for hostel services and b) storage type for the cafe and office use.

- Computers – Up to 60 rooms will require a computer installed. All computers should be able to connect to the network. Must check if the building is allowed to connect to the universities network.

- Cabling and Marshalling – There should be one central box or one marshalling box per floor for organising the cabling and connections using hubs or switches.

- Tasks

The following timeline outlines the work I contributed to the project in this part of the project. Each area of the hostel project will then be covered in detail to provide an overview of the work involved.

Start of project

Week 1

- Project Briefing

- Advantech Research:

- Commercial and academic aspects of products and services.

MARCH

Week 2

- Hostel Services Research:

- Security, phone, internet, fire safety, power, hot water, computers, cabling.

Week 3

- Fire Safety & Security Research:

- Requirements

- Products and Services

- Suppliers

Week 4

- NZ Health Sector Research:

- NZ health intranet and database

- Fisher and Paykel Health

- Advantech E-Healthcare

Week 5

- Request for Proposal Draft:

- RFP Template

- Fire and Safety RFP

- Security RFP

APRIL

Week 6

- RFP Technical Research:

- Fire Safety Specifications

- Security Specifications

Week 7

- Fire Safety RFP Final:

- Version 1.2

Week 8

- Security RFP Final:

- Version 1.2

Week 9

- RFP Consolidation:

- Safety and Security

- Information and Communication

MAY

Week 10

- RFP Consolidation:

- Technical Design Reference

- Hostel Research

Objectives:

The initial task for the hostel project was to do research on each of the services required as the entire project group had little or no experience in dealing with these areas. The main objectives of the research were to find out:

- What products and technologies are available and can be used?

- Which suppliers can provide these services?

- What are the specifications and requirements of a service?

- What are the costs involved?

The following material outlines the research tasks the group was involved in and what my individual contributions to the project were in terms of research, meetings and reports. All the work done in the following research areas were submitted as reference reports to the company.

Advantech Research:

The starting point for our research was to report on the new solutions available to us from Advantech. We did this task by accessing the partner zone of Advantech’s website www.advantech.com using a login and password supplied to us by the project supervisor. There were many products and services with case examples available for us to see how a solution had been implemented. Each member was to write a report on the commercial and academic aspects of solutions. In my report, I covered products and solutions for home appliances, kiosk stations and panel PCs and wrote about the commercial and academic aspects of implementing each of those products.

Avaya Product Launch:

The project team were invited to attend a commercial product launch at the Heritage hotel in Auckland City for Avaya Communications. The event was held for the launch of the Avaya IP office which uses IP for all their communication services such as phone, internet, fax and etc. The presentation and material supplied were both informative and interesting and there were some IP solutions that could have a possibility of being some use for the hostel project.

Auckland City Hostels:

To achieve our research objectives, it was very beneficial to find out what services other hostels around Auckland City currently provide. To achieve this task, each member had to contact various hostels managers around the city in order to set up meetings or obtain information. There was a meeting set up with the IT manager of Railway campus which I unfortunately had to miss so I could not report on that hostel.

For my contribution to the project, I created a chart which had a summary of all the services provided by every hostel in Auckland City. I also contacted Michael Cochrane (Residential Assistant of Grafton Hall Hostel) through emails and meetings on many occasions with regards to the services provided at Grafton Hall. Mr Cochrane provided a lot of detailed information which I reported on and also shared with the rest of my project team with his permission. Michael Cochrane also provided a lot of detail on the setup of the network and internet connection at Grafton Hall hostel which helped a lot in the project.

Some of the details I obtained about Grafton Hall included:

- Security: 	- Entrance and individual room access.

- Cameras, monitoring and recording

- Phone: 	- Telecom connections and private phones

- Demarcation points and socket adapters

- Internet: 	- Internet connection details (usage, fees, provider)

- Blocking P2P access and computer labs

- Fire Safety: 	- Electronic monitoring, alarms and triggers

- Fire procedures and false alarms

- Power: 	- Costs and usage

- Fuse amps and changes to original specifications

- Hot Water: 	- Costs and usage

- Gas heaters on top floor

- Computers: 	- Specifications and usage

- Linux boxes and servers

- Cabling: 	- Details on network equipment, Linux boxes, cabinets

- Cat5 cabling (supplier, installer)

The knowledge that was obtained from this task gave me a good understanding of the different kind of services that are required for the hostel. Because the initial specifications supplied by the building owner allowed for many solutions, this task allowed the group to draw up more specific requirements for the hostel services.

Telecom Payphones:

I also contacted Telecom with regards to payphones and got referred to Tania Paul who is Telecom’s payphones accounts manager. I found out that installation of a payphone was based on usage and must pass certain criteria to get an approval. It seemed unlikely that we will be able to install payphones on every floor of the hostel. However I got a lot of equipment information and installation details for Telecom payphones which would be of use to the company in the future.

University Network Access:

For setting up the hostel network, we also needed to know if it was possible to access the university network from the hostel. We knew some of the hostels around Auckland such as Railway Campus and O’Rorke Hall have free access to university content and network. ITSS was in charge of university services so we had a meeting with Michael Fann the ITSS Manager for Networking and Telecommunications. Unfortunately ITSS could not provide a hostel building with access to university network unless the hostel was affiliated with the university. However, we did learn a lot about the structure of ITSS and how it provides IT services to the University of Auckland.

During this task, we also had a meeting with Yong Bao the NetAccount Administrator at the university to see how the NetAccount system works. We wanted to see if we could integrate the same system in the hostel to control the usage of internet. However this can only work if we had access to university services so it can’t be used in the hostel but we did gain a lot of knowledge on how the NetAccount system works and how it interacts with users.

Research Tasks Summary:

All the research done gave us a better understanding of the services required for the hostel. Some services showed how much information technology was involved such as for building surveillance but others such as water and power metering were too inconvenient and uneconomic to implement. The research done gave the team a good knowledge base to focus on the specific requirements of what will benefit the hostel.

References: 	All contacts and sources specified in the above research tasks may be found   in the reference area in the appendix at the end of this report.

- Security & Fire Safety

Objectives:

After the initial hostel research, the team was given two areas each to focus on. The objectives set for me was to identify the solutions needed for building security and fire safety. During this task, I have to also identify companies or suppliers that can supply the services and solutions we require. Because the hostel also requires some newer technology, I have to research technologies in the field of security and fire safety such as digital video recording or modern building access controls.

Security:

The security service covers many sections such as access control, monitoring, logging and so on. The areas I had to cover in research and which were also included in my Request for Proposal were:

- Access Control

    - Recorded logs of access events

    - Intercom system

    - Controlled access with entry rules.

    - Stairway entrances access

    - Elevator access.

    - Implementation form (swipe cards, keypad codes)

    - Internal procedures.

- Security Alarm & Notification

    - Alarm to deal with breaches in security.

    - Notifications to appropriate security agency and authorities

    - Silent alarms notifying.

    - Alarm disablement prevention

- Security Cameras

    - Close circuit TV cameras

    - Dummy cameras

    - Monitor station

    - Digital recording

- Security Log

    - Logged and stored electronically on a server

    - Archived period

    - Secure server

    - Restricted access

- Security Monitoring

    - Monitoring service

    - Remote signals with dedicated and established data transmission options.

    - On site security checks or investigations in events

- Staff Training

    - Security manuals

    - System procedures

    - Security training for hostel personnel

- Standards and Guidelines

    - New Zealand law and regulations

    - New Zealand Privacy law

    - Human Rights laws

    - New Zealand building Act 1991

Fire Safety:

For the Fire Safety area, there were a lot of regulations that I had to research with regards to fire safety and building regulations. I also have to research the possibility of integrating the logging of fire events with security.

- Fire Detectors

    - Fire/smoke detector requirements

    - Circuit per floor

    - Alarm Trigger

- Fire Panel

    - Monitoring panel

    - Event log

    - New Zealand Fire Service notification connection

- False Alarm

    - Disarm system

    - Security

- Sprinkler System

    - Automated fire sprinkler system

    - Thermally sensitive sprinkler

    - Water supply and control valves

- Fire Safety and Training

    - Signage, extinguishers and hose reels

    - Fire exits must be clearly marked

    - Evacuation procedures should be clearly displayed

    - Fire safety manuals and procedures

    - Training requirements must be completed and records of training must be kept.

- Evacuation Procedures

    - An evacuation scheme

    - Fulfil provisions required by Part 1 and Part 2 of the Fire Safety and Evacuation of Buildings Regulations 1992.

- Regular Safety Checks

    - Safety checks

    - Safety features and trial evacuation procedures

    - Comply with legal requirements.

    - Serviced every 12 months.

- Standards and Guidelines

    - New Zealand law and regulations.

    - The Fire Service Act 1975

    - The Fire Safety and Evacuation of Buildings Regulations 1992

    - Building Act 1991

Summary:

The research done in these two areas were very substantial. It allowed me to clearly define the area needed for the request for proposals that we had to produce later on. Most of the information gathered was used to create sections for the RFP. I also learnt quite a lot from these two areas and was surprised at the amount of work required to implement these services. I also saw a lot of solutions overseas using information technology such as digital recording on to hard disk which can be reviewed later on a computer monitor. However, a lot of the solutions have not made their way to New Zealand ye. While searching for New Zealand suppliers, I only managed to find one company which could integrate security and fire logging into one digital recording server.

- Request for Proposal

Objectives:

The objective for this task was to create a suitable RFP (request for proposal) based on the services we require so that suppliers can offer proposals on their services. As each member had been focusing on a specific area of research, each group member will produce an RFP for each of their assigned service areas.

Request for Proposal (RFP):

I created the template for the RFP which was to be used by the rest of the group for their request for proposals. From this template I produced 2 RFPs, one for building security and one for fire safety. These RFPs made use of the technology and knowledge researched earlier in the project and went trough a few revisions before being finalised.

The sections of each RFP included:

- Purpose

- Objectives

- Requirements

- Constraints

- Resources Provided

- Selection Criteria

- Terms and Conditions

- Proposal submission

RFP Consolidation:

After the initial request for proposals have been created, Edmond and I were given the task of consolidating them into 2 final ones:

- Fire Safety & Security

- Information and Communication

We had to do this because some of the services required were related and could be supplied as packages by suppliers. In this task, we also had to take out most of the technical details and saved them as a Technical Design Reference. This was because the request for proposal shouldn’t contain technical design and details as that might limit the suppliers proposals and also the supplier is suppose to do all the design work. The technical design reference will be used for reference to compare with the proposals that are sent in.

- Hostel Project Conclusion

The hostel project gave the project team a good chance to gain experience on how a real life project works for acquiring IT services. The research done has taught me a lot of new things about services which previously I thought had been very simple and uncomplicated. With new technologies and services coming out all the time, it is difficult to decide what you require. Decisions on using older proven services or newer technologies so you don’t have to upgrade in future are very hard to make.

Doing this part of the project has given me the chance to interact directly with suppliers and people working in the IT industry. It has given me a better understanding of the industry and taught me things that I could not learn at university. The request for proposals done by the team has shown a good understanding of the requirements and indicates how much new knowledge we have gained.

Overall, I feel that the work done in this part of the project has been substantial to create a good base for acquiring those services we require. Unfortunately because of the delays, we could not see through the rest of this project. This means we do not have a chance of experiencing the full project life cycle and will not be able to produce a project manual for the hostel. However, we have achieved a lot and gained a lot of data that will be used in our main infrastructure project as real project data.

- Introduction

Computers New Zealand currently has four divisions; internet, networking, software and hardware. They want to establish a new division which caters for information technology and engineering services and solutions. This IT and engineering (ITE) division requires an infrastructure in place to help manage projects and utilise the knowledge of their staff. Due to project changes, the requirements for the project were often changed to include new functions.

- Requirements

Computers New Zealand requires a web portal for access by both staff and clients. At the heart of this portal is the database which will contain valuable information and act as a knowledge database for staff. The initial data for the database will also need to be acquired by the project team. The portal will be more of a project information management system as well as a knowledge database.

The objectives and requirements for this project are:

- Identification of potential clients and suppliers

- Implementation of client portal for project status information

- Implementation of staff portal for knowledge database

- Implementation of web server

- Documentation of project management procedures

- Documentation of  project deliverables

- Tasks

Each member in the group was assigned different tasks for the project. These tasks varied from basic research to programming or setting up servers. The following timeline on the next page outlines the work I contributed to the project in the infrastructure part of the project. Each area tasks will then be covered in greater detail to provide an overview of the work involved.

Infrastructure Project Timeline

MAY

Week 11-12

- Database Design

- Planning and Design Cycle

- Improvements and changes to Michael’s initial database work.

Week 13-15

- Database Proposal:

- Proposal Plan

- Database identification, selection initiation, planning and analysis

- Logical Design

- Physical Design

- XML Research

- Uses, application, XML+PHP

JUNE

Week 16-17

- Technology & Application:

- Suppliers and Data

- Technology types needed

JULY

Week 18-19

- Technology & Application:

- Technology template

- Technology data

Week 20-21

- Technology Tree:

- Objectives and Requirements

- Design and Structure

- PHP:

- Start PHP

AUGUST

Week 22-24

- Skill Categorisation Research:

- IBM, Datacom, EDS…

- University IT Research:

- Customer, computers, networks

- Technology Tree:

- Finalise the structure

Week 25-27

- PHP:

- PHP Navigation Diagrams

- PHP Pages Programming

- Graphics

- Data:

- Data collection and Entry

SEPT

OCTOBER

Week 28-29

- PHP:

- File Administration

- Search Functions

- Data:

- Data collection and Entry

Week 30

- PHP:

- Fix bugs, finish off functions

- Data:

- Data collection and Entry

End of project

- Research Reports

Objectives:

The project team were all given different research tasks to complete which were used for the company infrastructure project. The objectives of these tasks were to identify technologies and potential customers. Some research tasks were used to enable us to determine how and what we use to implement the company web portal. Other research done here were beneficial to the company in understanding what kind of customers or services the new company division should be targeting.

University Services Report:

I had to write a report on the IT usage of the University of Auckland as a customer. This report gave us a better understanding of how the university operates and what factors determined their purchasing or leasing agreements.

In my report I covered:

- ITSS

- Leasing vs. Buying

- Internet and Intranet

- Hardware and Software

- Services and Support

- Reference of all the hardware specifications in every lab.

Health Sector Report:

In week 4, each member was given a specific field to identify how information technology is used in that sector. This was part of the process to identify customers for the infrastructure of the business. My main task was to identify real life applications used in the sector of health and safety and determine how they use information, data communication and internet technologies. I mainly covered the health intranet in New Zealand and how hospitals share data on patients using a common database template.

My report covered:

- New Zealand Health Intranet and Database

- Fisher & Paykel NZ Health Care

- Advantech E-Healthcare solutions

- Advantech E-Healthcare systems

- Advantech E-Healthcare Real life Applications and Case studies.

XML Report:

I was given the task of researching XML and determining if we could use it in our website. My report covered uses of XML such as:

- Data exchange – Structure of data is kept preserved and can be easily exchanged

- Web services – Share data trough the web using XML and SOAP services

- Content management – Using XML can let you change it to different file formats

- Web Integration – XML can be sent to browsers or even a PDA

- Configuration – XML can represent the configuration file used by applications

The conclusion reached was that XML has many uses which could use in the project. I also researched on the use of XML parsers in PHP. The decision was made that we would only implement some XML functionality if we had the time at end of the project. Unfortunately, we had no time but it could be in the agenda for further improvements to the web portal.

Server Side Scripting Report:

Before we started on the implementation, we had to decide what server side scripting language we were going to use for the implementation. After comparisons and analysis of the top server side scripting solutions which included ASPs, JSPs, Cold fusion, Perl and PHP, the decision was made to use PHP4 for all the server side scripting for this database. This was because of the coding of PHP4 which is similar to JAVA and every group member had experience in both JSP and PHP. This also meant we could keep the costs low using Apache servers and learning how to setup Linux. All group members were given this research task as it was up to the group to make an informed decision on what server side scripting language to go with. This research was critical to the project as it meant that it would be our responsibility to finish the project using the language and platform that was decided on.

Skills & Services Categorisation Report:

To aid in the design of the technology tree and to get a better picture of the infrastructure of other companies, I was give the task of reviewing four major companies in New Zealand to see how the categorised their skills, services and technologies. The four companies were EDS (Electronic Data Systems), Datacom NZ, Computerland NZ and IBM NZ. I found that the companies usually split their services right at the start into categories such as hardware or into company divisions. Some have a flat hierarchy which was much easier to browse through. Some companies had a deep hierarchy which a user can easily get lost in.

This task gave me a better understanding of how companies categorised their skills, services and technologies and helped me in designing my technology tree. I could also see how other companies are structured with smaller divisions making up a main one.

Research Summary:

Even though the infrastructure project focused mainly on the implementation of the web portal, the research was very helpful and actually had to be done before we could proceed with certain tasks. There were many other research tasks undertaken by other group members such as to determine what server we were going to use or what version software we were going to use. The research tasks ensures that we know exactly what we are doing and do not rush into a deliverable too quickly.

- Database Design

Objectives:

The task set for me in the database design was to work with my group member Michael Yip to finalise the design specifications of the database. The objective was to produce a working database design that can proceed into the implementation stages. The purpose of the database was for the IT and Engineering division’s web portal which will cater for both staff and clients.

Database:

The tasks to complete the database design objectives were separated into two parts. In the first part, I had to review the initial database design by Michael and improve the quality. This review had to be in the form of a challenge report which included supporting information on changes and any counter proposals. Due to the nature of database design and assumptions, I made many changes based on my assumptions which were different from Michaels’s initial assumptions.

After the database review, the changes and assumptions were discussed with the supervisor and team members and the 2nd part of my task was to work with Michael in finalising the design. The design of the database included:

- Use Case Diagrams

- OOA Classes

- ER Model Diagram

- Normalisation to 3rd Normal Form

Database Design Summary:

I made quite a few changes overall to the database because of the different assumptions that I have compared to my group member. The reasons for our different assumptions had to be discussed with the group to see whether it was a good or bad assumption. This made sure that the database design was done correctly as it was quite important. Overall, it was a good task for the database design to be evaluated by someone else as it ensured that everything was done correctly.

- Database Proposal

Objectives:

After the database design, I was assigned the task of consolidating all the database design work in the form of a database proposal. The objective of the proposal is to identify assumptions made and define the content and purpose. I was to start this database proposal and work with Michael to complete the database design so the implementation may proceed.

Database Proposal:

To consolidate the database proposal, I followed briefly the first 5 steps in the enterprise database development process.

- Project identification and selection

- Project initiation and planning

- Project Analysis

- Logical Design

- Physical Design

The CNZ ITE (IT and Engineering Division) database proposal was delivered to the company on 30th June 2002. The outline of my proposal is as follows:

Project Identification

- Database objectives

- Analysis of current database and system

- Future integration in company

- Database requirements

- Justification of the need of database

Project Planning

- Detail the requirements for staff  and clients

- Use Case Diagrams

Project Analysis

- Data and traffic requirements analysis

- Backup and redundancy analysis

- Server side scripting analysis

- Hardware analysis

- Database security analysis

Logical Design

- Assumptions of database

- Class diagrams

- ER Model diagram

- Normalised ER Model (3rd Normal Form)

Physical Design

- OOD Design

- Database deployment diagram

- Content definitions

- Commands for creating prototype database

While I was working on the database proposal, the physical design tasks outlined in the last section of the database proposal were finalised by Michael. His work was integrated into the proposal and submitted to the company.

Database Proposal Summary:

I learnt quite a lot from the analysis of the database and learnt a lot on database design. The database proposal was completed to a satisfactory standard and was accepted by the company supervisor as version 1.0 of the database design plan. After this, the implementation of the database may proceed as planned. I will not be involved in the implementation and documentation of the database as those tasks have been assigned to Michael to be completed for this project.

- Technology Tree

Objectives:

The project team were assigned different tasks each and I was assigned the task of designing and implementing the technology tree. The objective for this task was to design the structure of the tree so it can be easily accessed and maintained in the database. The tree is supposed to act as a knowledge database for the company in order to share knowledge between staff members.

Purpose:

Before designing the hierarchy of the technology tree, I had to determine the purpose and functions of the tree. The purpose of the technology tree is to extend the knowledge database for the company. When staff members require some information on a specific technology, they can quickly get some reference information from the database which will give them a starting point for any additional research they require. Staff members can add to the database to share their knowledge and update technologies when necessary.

Design:

The design of the technology tree went through a couple of revisions before the project supervisor was satisfied with the structure. I was assigned tasks to review other companies to see how their skills and services have been categorised in order to help me with my design. I also had to work with Michael to integrate the technology tree into the database as it had not been included in the initial database design.

The end design ended up to be a flat hierarchy with only 3 layers. The bottom level or 3rd level of the tree contains the actual information on the technology. Each technology starts with 1 parent technology type and then a technology subtype at level 2 which may only be the type “hardware”, “software” or “architecture”. The reason for being a relatively flat hierarchy was that it was easy to implement in the database. The design also serves the function of the technology tree where the 3rd level can grow without restrictions.

Parent Type

Architecture

Software

Hardware

Tech

Tech

Tech

Tech

Tech

Tech

CNZ Technology Tree v1.02

This diagram shows examples of how the technology tree works. Values have been added into the tree on the parent and node levels to show the purpose of the tree. It was also part of my task to populate the technology tree with initial technology data.

Technology

Tree

Network

Hardware

Software

Architecture

Router

Switch

Hub

Bridge

…..etc

Token Ring

Ethernet

Bus Topology

…..etc

Network Management

Firewall

File Sharing

…..etc

Internet

Hardware

Software

Architecture

ISDN Modem

ADSL Router

…..etc

Frame Relay

Wireless

…..etc

Internet Sharing

Remote Control

P2P Software

…..etc

CNZ Technology Tree Example Technologies

Data Collection:

To determine the data to be collected, a template was designed which shows what important information were required. From a list of technologies determined from the technology above, data was researched and collected so it can be entered into the database. However this is only the initial data introduced by me into the database for our university project and can be updated or even completely removed by Computers New Zealand if they do not find it useful.

Technology Name:

Coaxial Cable

Technology Parent: 				Technology Subtype:

Cabling					Hardware

Description:

Coaxial cable can be run, without as many boosts from repeaters, for longer distances between network nodes than either STP or UTP cable. Repeaters regenerate the signals in a network so that they can cover greater distances. Coaxial cable is less expensive than fibre-optic cable, and the technology is well known. The maximum cable length is for 500m and the cable is also utilised for many other communication services such as television.

Picture:

cable_coaxial.jpg

OSI Layer:

1

Standards/Protocols/Laws:

N/A

Date Last Modified:

05/09/2002

Example Technology Data

- PHP Navigation

Objectives:

Even though there was a navigational diagram implemented already for navigation of the website, it was difficult to plan how a PHP page relates with another. The objectives of the navigational diagrams for the PHP pages were to determine what functions were required in each page and how a user could access a certain sections. This will help a lot when implementing the PHP.

PHP Navigation:

Three different users (client, staff and supervisor) were identified and different navigational diagrams had to be made for each because they all had different access rights and functions available to them. I made all the navigational diagrams in Visio 2000 and exported results into picture files when submitting to the group and supervisor.

Client PHP:		05/10/2002

Clients have very limited access and can only view status reports on their own projects. The only functions available to client are updating their details and submitting forms for customer support.

Staff PHP:		05/10/2002

Staff members have more access than a client but can only view details on their own projects. However they can view all reports (it was decided that reports would be beneficial to staff for reading). They also have more functions available to them such as adding or updating data.

*Note: each function highlighted in red also goes to a new PHP page with update or add functions dependant on what they clicked on.

Supervisor PHP:		05/10/2002

Supervisor has many additional functions over staff with the ability to update most of the pages, add staff to projects and so on. They can also see details on every project, invoices and other information that are made unavailable to general staff.

*Note: each function highlighted in red also goes to a new PHP page with update or add functions dependant on what they clicked on.

- PHP Programming

Objectives:

The objective of PHP is to dynamically generate the html content and hide the back end programming from the user. That way the user will not be able to see the structure of the database and the details for accessing it.  PHP is to be used to satisfy all the requirements for this project with regards to client and staff portal project information and other functions. All members in the group contributed to the PHP programming.

Programming:

Every member in the group has spent at least some of their time working on the programming for the web application. We have used data classes to access the database and in our code for PHP pages, we call the functions in the data classes when we require access to a function such as select, update and etc. The majority of the data classes were written by Michael. I only made some updates and changes to the data classes. I contributed to the PHP code for the pages in the site that dynamically generates the content and to display it for the user.

Example code:

$c = new MysqlConnection();

$testInfo = new TestData($c);

$testInfo->select($TestID);

The above code is a small example of how the PHP basically worked in our PHP pages. Most of the work that I was involved in on the PHP was on manipulating the results and relating tables together to get the values required. As MySQL does not enforce relationships, all the relationships had to be done in the PHP code.

Please refer to Appendix for more examples of code.

PHP Layout and Design:

I contributed to the layout and design for the PHP pages, each page has the user status in top left hand corner which stays there for the session when the user has logged in. Most of the pages only have one graphics image which is the title; the rest of the page is generated dynamically using HTML and PHP. The code for all the PHP pages includes links to the website design made by Ahmed which enables the content to be placed into the site. This means that if the company wants to change its website design, any changes will automatically be reflected on all the PHP pages.

Example PHP page

Users and Sessions:

Each user in the database is defined as either a client, staff member or a supervisor. When they access any restricted page, it checks first if they are logged in by using the PHP command session_is_registered(“id”) for their user ID which is registered when a user successfully logs in.

Once a user had logged in, his user status (client, staff or supervisor) is also registered in the session so the user can navigate through the whole site without having to login again. We also use this to control the content and functions available to the user. For instance, a staff member and a supervisor both have access to the projects page but only the supervisor can see additional functions such as “Add Project” while normal staff members do not.

Example Staff view

Example Supervisor view

Since most of the PHP pages have similar functions for staff and supervisors, the same PHP page can be used for staff and supervisor with checks in place to control the content. However, since the client pages have very limited functions and different content to staff, it was safer to have different PHP pages for clients and staff/supervisor.

Search Functions:

There are search functions required in the technology, reports and staff pages. This is different from the main sites search engine as it is searching the database and not the content of the site. I worked on the search engines for those pages and the site allows the user different fields to search for. The below pictures show the search functions for the reports page where the user can search by title, author, project or all fields.

Example Report Search

File Management:

In setting up the server to accept user files, there is the problem of overwriting files with same filenames as we had no rules in place to manage the files. The problems we faced were that staff members were allowed to update the files they uploaded which meant they may overwrite their own file unintentionally or other people’s files. There are also issues raised with regards to the backup of the files as they are kept separately on server and not the same as backing up the database.

The decision was made to keep all files as the solution. This meant that we could have a backup of all files even though they have been updated in case the user requires a file urgently that he or she had mistakenly updated over. To manage this file system, we will also need to create an interface for the administrator so that he or she can delete all the files on the server that are not linked anymore from the database. This works because when a user uploads a new file for a report, it is instantly time stamped and a new file name is created. The link in the report table of the database is then changed in order to reflect the link for the new file. This makes sure that every report in the database will always have the link for the newest file. The file management interface for the administrator will be covered later in the report.

It was also hard to organise and keep track of files on the server if they grow to be a big number. To help track down the backup files, the project name, time stamp and author fields are attached to the front of each file when saving to the server.

Project Name + Date-Time + Report Author + Report Filename

E.g. Filename RFP.doc will be saved as:

Mount Court_20020927-211317_JimmyLim_RFP.doc

Any new updates of RFP.doc I may upload will be saved as:

Mount Court_20020927-211511_JimmyLim_RFP.doc

Mount Court_20020927-211734_JimmyLim_RFP.doc

And so on…..

If a different staff member uploads his own file RFP.doc it will be saved as:

Mount Court_20020927-212254_MichaelYip_RFP.doc

And so on…..

Reports without projects will be saved as:

20020927-211734_JimmyLim_RFP.doc

And so on…..

Administrative Interface:

As mentioned before, we also have administration functions that allow us to change tings in the database easily for instance removing projects, clients or staff and all their related rows in related tables if required. In the diagram below, I have included the administrator reports management interface that was mentioned earlier in order to keep track of backed up files in the database. This interface allows the admin to read all the files on the server and differentiate between current files linked from database and old files. He or she can then delete all files once a month/week if required to. Deleting a report linked in database will also delete every record of that report from the database.

Admin Reports Management Interface

- Company Infrastructure Conclusion

The company infrastructure project taught the project team a lot of new technical knowledge. Even though everyone had different tasks, every group member still learnt about what the other group members were doing. The deliverables required the project team to research into a lot of new areas and changes were made to the project to reflect our new knowledge. This taught us that project requirements and specifications are always changing in the real world.

I believe I have completed a lot of the tasks set out for me and have contributed my fair share of the work towards the completion of the project. I have learnt quite a lot on database design and PHP programming which has extended my prior knowledge gained at university studies. The intranet part of the project has been completed and I believe it is in a very usable state.

The majority of the required functions in the web portal have been completed. Project information can be viewed easily with their report, staff members and invoices linked from that page. The technology tree has been completed letting staff add their on knowledge into the company database. Many things to do with the company infrastructure such as adding suppliers or clients to the database can be done easily.

There are many improvements that could still be made to the site in the future just as XML functionality or maybe even online transactions. I wished that we had more time allocated for the implementation. Requirements seem to increase the more we worked on the PHP, this meant that the staff and client web portal increased in size and complexity as the project progressed. However I feel the project team has done a good job in completing the functions that are required.

- Project Contributions and Deliverables

Hostel Project Contribution:

- Hostel Services Research

- ITSS Network Research

- Grafton Hall Reference

- Fire Safety Research

- Security Research

- RFP Template

- Building Security RFP

- Fire Safety RFP

- RFP Consolidation  	- Fire Safety & Security

- Information and Communication

- Technical Design Reference

Infrastructure Contribution:

- Health Sector Research

- CNZ ITE Database Design Proposal

- Server Side Scripting Research

- XML Research

- CNZ ITE Technology Tree Design

- CNZ ITE Technology Data Template

- University IT usage Reference

- Skills & Service Classification Reference

- PHP Navigation Design

- PHP Programming

- Data Collection and entry

- User Testing Documentation

Deliverables I was involved in:

- Building Security RFP

- Fire Safety RFP

- CNZ ITE Technology Tree Design

- CNZ ITE Database Design Proposal

- Web Portal (PHP)

- Skills Learnt

Technical Knowledge gained:

- Better understanding of server side scripting

- Better understanding of database design and development

- Increased my knowledge on Hostel services and requirements

- Increased my knowledge of PHP programming

- Gained hands on experience in a real project life cycle

Personal Skills Developed:

- Learnt how to work in a team environment

- Improved my research skills

- Better communication skills

- Increased my report writing and report presentation skills

- Increased confidence for presentations

- More confidence in asking questions or voicing concerns

- Project Contributions summary

I feel that I have contributed a fair amount of work towards this project and have not let any of my group members down. Because each member did different tasks in the project, we all learnt different things. However I still learnt quite a lot from my group members about the tasks they did and I have gained a lot of new knowledge at the end of this project. Every member in the group has contributed to their own tasks to ensure that the project deliverables have been completed in time.

- Project Conclusion

Project requirements often change in the real world and I found this out first hand when working on this project. Unlike university assignments where requirements are set, projects in the real world change based on circumstances changing or new knowledge gained. I found this hard to get used to at first but in the end, I felt I learnt more overall out of this experience and had more direct input into the project.

Working in a team environment has improved my communication skills and also my teamwork skills. I learnt how project management can be used to manage the work for the team so our deliverables would be finished on time. The skills and knowledge at learnt in university have been put into practice on a real project such as database design and PHP programming. Applying the theory in real life is much different from the theory we learnt at university so it was a good project experience for me.

I have learnt and improved many skills in this project. My report writing standards has increased significantly and I am able to write reports quickly and efficiently. I have also learnt a lot of technical knowledge on Linux, apache server, database design, PHP and many other technologies used in this project. I am able to design a large database easily and set it up with MySQL to work with PHP in creating a web application. I found that the PHP programming was very similar to JSP done at university so it had helped me improve my programming skills.

The hostel project gave me a chance to find out how things really work in the IT services industry. I gained a lot of knowledge talking directly with people about the services they use or supply. I also saw how much information technology plays a part in everyday services that I never would have realised before. There was a lot of research work done which gave everyone enough knowledge to be able to produce suitable requests for proposals. It would have been nice to see the project through and see the proposals coming in and then being implemented so we could see how things may have turned out for real.

The company infrastructure was to have more of a reliance on the hostel project with the project manual based on the hostel project procedures. However this was not to be the case as the hostel project was delayed. The requirements changed so that more focus was put on the two initial database deliverables; Customer database and Technology database. These two databases were eventually merged into one and the requirements and specifications of the web portal were slowly produced. The web portal eventually became a project information management system which is accessible by both staff and client. The project reports as well as the technology tree enable the company to have a valuable resource of a knowledge database for their staff which grows with time and usage. I learnt a lot of technical knowledge from the implementation of the website such as database design and PHP. Even though I was not directly involve in other parts of the project such as setting up servers, I still learnt a lot from my group members.

Overall, I felt the project team has done a substantial amount of work over the project period and have completed the tasks to a satisfactory standard. The workload in the project has been hard at times and there were sometimes small difference in opinions between group members. However I enjoyed working with the group and the team worked pretty well together and completed all the deliverables required. The skills and knowledge learnt from this project will be of great help to all of us in the future.

--- End of Report ---

- Project Contacts

Computers New Zealand
234 Bush Road, Albany, Auckland, New Zealand
Phone: 09 415-3303
Fax: 09 415-2202

Mr. TN Chan (Project Supervisor)

Director Computers New Zealand

Email: tn@compucon.co.nz

Tel: 09 4153303

Dr. S Manoharan (Project Supervisor)

BTech Coordinator University of Auckland

Email: mano@cs.auckland.ac.nz
Tel: 09 3737599 Ext. 6837

Ahmed Yousif (Project Member)

BTech Student

Email: ahmed@cnz.co.nz

Tel: 021 1129598

Edmond Chan (Project Member)

BTech Student

Email: edmond@cnz.co.nz

Tel: 021 2132055

Jimmy Lim (Project Member)

BTech Student

Email: jimmy@cnz.co.nz

Tel: 021 1644136

Michael Yip (Project Member)

BTech Student

Email: michaely@cnz.co.nz

Tel: 021 2592389

- Research Contacts

Michael Fann

Manager Networking and Telecommunications ITSS

Email: m.fann@auckland.ac.nz

24 Symonds Street, Auckland

Michael Cochrane

Residential Assistant Grafton Hall Hostel

Email: mike@graftonhall.co.nz

Mobile: 021 262 1256

Tania Paul

Payphones Account Manager Telecom

Email: tania.paul@telecom.co.nz

Tel: 09 3574618 Fax: 09 3578155

Mob: 025 901063

Yong Bao

Net Account Administrator

University of Auckland

David Wright

ADT Security New Zealand

Email: dawright@tycoint.com

Tel:   09 3082639

Fax:  09 3752978

Wormald New Zealand

6 Portage Road, New Lynn,

Auckland, NZ

- Project References

Websites:

http://www.advantech.com

ITSS New Zealand

http://www.auckland.ac.nz/itss/

Wormald New Zealand

http://www.wormald.co.nz

ADT Security

http://www.adtsecurity.co.nz

Tyco International Group

http://www.tycoservices.co.nz/

New Zealand Health Intranet

http://www.nzhis.govt.nz

Fisher and Paykel Healthcare

http://www.fphcare.co.nz/

Sensormatic New Zealand

http://www.sensormatic.co.nz

PHP

http://www.php.net

MySQL

http://www.mysql.com/

Text:

- Modern Database Management 5th Edition - McFadden, Hoffer, Prescott

- Cisco CCNA Academy Semester 1 v2.1 Resource Material

- Cisco CCNA Academy Semester 2 v2.1 Resource Material

- Cisco CCNA Academy Semester 3 v2.1 Resource Material

- Cisco CCNA Academy Semester 4 v2.1 Resource Material

- COMPSCI 335 Lecture Notes – John Grundy

- COMPSCI 230 Lecture Notes – John Grundy

- COMPSCI 708 Lecture Notes – Emilia Mendes

- COMPSCI 708 Lecture Notes – Jennifer Lennon

- Example Code

Example PHP Code

$c = new MysqlConnection();

$testInfo = new TestData($c);

$testResult = $testInfo->select($TestID);

for($i=0; $i<sizeof($testResult; $i++) {

$temp = $testResult->tempValue[$i];

echo ("<b>Temp Value</b> = $temp <br>");  // display html

}

}

To protect the security of the site, I cannot show the structure of the database in the code so I can only show a small example of a part of the code.

Example Pseudo Code

/*

if reportID is set

- Check that user is registered as STAFF or SUPERVISOR

if true

- Use report ID to select research data

- If research Id is null, then display status report information

- Else display research report information

- Select from person table to get author info

- Research report needs to display info from sources table

else

- no access to page

- Check that user is SUPERVISOR or Author or report

if true

- Show update report button (calls update report)

else

- no access to above functions

else

- Check that user is registered as STAFF or SUPERVISOR

if true

- Select all reports from research table

- Link with staff table to get author

- Display all research reports

- Generate report details link (sets reportID and calls same page)

else

- no access to page

*/

Reference: Modern Database Management 5th Edition