PROJECT LOG:                      BTECH451: 2016

March-4th - April-

Initial meeting with Mano about possible BTECH projects. Given selection of projects to choose from.  Will take time to set up and find projects with industry.

April 4th -Approach Meeting 1 with ITS.

- Literature Review-Report

- Some research into security best practices

- eg: SDL Process: Design

- https://www.microsoft.com/en-us/sdl/process/design.aspx

- A look at good practices being used currently

- Assess state of practices being used currently

2)  Threat Modelling Toolkit

- Literature review.

-     Look at different Threat Modelling Toolkits- Compare and contrast

-     eg: STRIDE

-     Look at options available

### Computer Security Incident Response Team- look at how this can be applied to security and improvement of threat modelling

-     Apply to the University-single sign on

https://blogs.microsoft.com/cybertrust/2014/04/15/introducing-microsoft-threat-modeling-tool-2014/

3) Deployment- Testing

- Test and develop against our major patterns

- Wiki template to be done at ITS

- Populate own templates and iterate through the process with known patterns to see end result. Some form of semi automation-

- note to self, use tool for microsoft to get feel for how it works. Draw trust boundaries etc

- Foreword- Describe how the threat modelling tool been developed can be applied to a wider context, planning, deployment, etc..

Meeting notes: April 4th

Also discussed appointing one day a week where I’d come into office and sit with architecture or security, maybe shadow one of the staff members so I get familiar with what they do in architecture and security. Maybe do the security course I think Hinne suggested, that some of his team have done. Also said that the scope and intensity of the project would amount to about 3 months full-time work, 10 hours per week in first semester and 20 hours per week in the second semester.

Meeting notes: April 10th

Mader modifications to the original plan going forward.

Established a day of the week for me to sit in with the ITS teams, alternating between security and architecture each week. Rutan would be working with me to model the STRIDE based gap analysis on the Wiki tool currently being used by architecture, to get a good threat model of the university architecture as it stand today.

April 18th-

No meeting this week. Also no sit in with team as was at aunts funeral in Wellington

April 25th-

No meeting. Anzac day-public holiday

April 27th-

Introduction Seminar for Btech451 project. Prepared 5 minute presentation for introduction to project.

April 28th-

Sat in with Jeffs architecture team. At 9:30, Ratan took me through the Wiki via video conference. Was then given access.Looked at Peoplesoft (SSO) and saw details that they can see(ie: name of vendor, application life cycle phase, key functions, what groups support it.

Looked at architecture overview- shows infrastructure details, apps and databases connected in a diagram.

Looked at application securiy- 4 main sections-

1)App security overview

2)Who are the users?

3)Which affiliations and controls are used for access control?

4)What is the process for requesting the access?

Below that is Business SWOT analysis- ie: Strengths/weaknesses

At 11:30am, Phillip took me through reference architecture. Looks at functions. Divides architecture up into Service area, Domain, Bricks and Elements.

## Structures

- Service Area, an aggregated top-level view of the information-technology services offered by Central IT.

- A Service Area is the top level in the Technology Reference Architecture, and each Service Area has a defined Service Area Strategy that feeds into the IT Strategic Plan. Service Areas represent a collection of similar information-technology service capabilities, such as "Internet and Network" and "Applications Management". These are IT-side services, not those that are offered to the business through a Service Catalogue.

- Domain, a coarse-grained collection of related technical capabilities that are governed and planned for as a group.

- Domains are focused collections of technology capabilities within a Service Area. For example, the Service Area for "Application Platform Hosting" is comprised of the Domains "Application Delivery Network", "Presentation and Business Logic", and "Data Storage". Domains each have their own Domain Strategy, which determines how the Domain will be managed and evolved in line with its parent Service Area and, ultimately, with the IT Strategic Plan.

- Brick, an architecture component, somewhat like an architecture building block, that positions specific technologies, patterns, and protocols in terms of their applicability, compliance, and conformance.

- Bricks are the primary guiding feature of the Technology Reference Architecture from a governance and planning perspective. Within each Domain, one or more Bricks exist that define which specific technologies, patterns, or protocols are compliant or conformant with the Enterprise Architecture and which are not. Bricks provide this guidance by categorising specific technologies, patterns, and protocols as being either stable, tolerated, emerging, or to be avoided. For example, the Brick for "Relational Database Management Systems" has technologies such as Oracle, SQL Server, and MySQL categorised as stable, and technologies such as DB2 and Sybase categorise as to be avoided. Bricks may have a Brick Plan associated with them that provides context about changes inherited from the parent Domain Strategy or driven by the child Element Roadmap.

- Element, a specific example of a technology, pattern, or protocol that contains roadmap information and specific applicability and guidance.

- Elements are specific technologies, patterns, or protocols. Technologies are typically products and solutions such as Apache Tomcat, Microsoft Windows Server, Jetty, and Docker. Patterns are encapsulated design approaches, such as Fast-Lane Reader and Facade and SSL Offload. Protocols are conventions and styles such as SHA-1, LDAP, and TCP. Elements may have Element Roadmaps defined that indicate future plans for expanding or reducing how the Element is used, or for upgrading the version or the edition of the Element.

Phillip explained how this architecture was fairly new and it was his job to promote it and get other departments on board to use it and populate all areas of the sections, from service area down to elements. He also spoke of the soon to go live course evaluation forms that could also be an area of interest for my project.

At 2:30, Gary took me through how he designs solutions and showed me the “transfer credit solution” and “evaluation solution design”. He sent me high level diagram of his designs to my email, and also we talked about possible ways to incorporate the STRIDE threat modelling into their design planning, whether it be via the creation of a tool for the wiki, or through some new process/best practice. At the moment, it seems that solution is designed first and then security is tasked with making sure there are no potential safety issues. Security as an afterthought, whereas a STRIDE modelling tool/process might be able to at least mitigate against some threats during the design process to make the security job easier and save on possible time redesigning the model to meet the security requirements. One suggestion Gary made was maybe check whether wiki hasn’t already developed such a tool, as it is an open source app, OR we could maybe use the microsoft tool on the design first before trnafering it over...else we could wait for Rutan to be back and have a chat with Jeff and co on how this could possible be achieved? And also he suggested that one of his solution projects, the “online examination recount forms” might be a good candidate for this type of project.

At 2:30pm had a meeting with Shaun and he took me through some of his current solution designs. He took me though Grouper, Vivo and Canvas intergration. He took me through what these apps would do, what they were replacing in the current system and most importantly, how the solution designs looked and where possible he could apply a layer 7 type modelling STRIDE tool such as that used by Microsoft. I sent him the tool via Rutan, as I did not have shauns email address, but if shaun has time to look at it, he will let me know how best to apply it to his solution designs, or how best to label the entities on his design so that one can be used on it. (eg: protocols they use etc).

MAY 2nd-

Had meeting with Jeff, Hinne and Mano. We discussed what would be the bones of project. Will do a stride gap analysis with Chipreet on one of the recently reviewed architectural structures “final grade tool” where I will model the tool on the microsoft stride tool to see what threats it picks up and then compare the results to those picked up by the security team methodologies to see where difference may be. Meetings will be changed to fortnightly.

May 5th- Working with Hinnes Security  team

10:51am: Shipreet sending me architecture of “Final grade tool” model so I can begin modelling it on the STRIDE based microsoft tool. I will begin work on it as soon as I get it.

13th May: Day with Architecture team

Sharing threat modelling of the “Final grading tool” with team for discussions on it. Consulting with Tanika from Canvas team over connections to and from entities in the high level design for the FGT which she also worked on.

I have tried to model it as closely as can and am currently getting more accurate information from Tanika about the links between the entities. Once I have this information I will remodel again with new information.

May 16th- Project Meeting Notes

Some notes and follow-up from the meeting:

- Fuli to confirm the dates he’s available following his last examination and before the resumption of studies at the beginning of Semester 2.

- jeff to work with Hinne and confirm that ITS Operational Security will host Fuli for the day- in-the-office of 26MAY2016 (Hinne arrived shortly after we’d captured this action and confirmed that this would be a an ITS Operational Security week, so we’ll expect Fuli back with ITSPP Enterprise Architecture on Thursday 02JUN2016).

  - Speaking with Hinne about accommodation, we’re likely to host Fuli full-time over the inter-semester break in the Enterprise Architecture space, and set up regular sessions with ITS Operational Security to ensure adequate continuity.

- Towards the end of the inter-semester break, we’ll schedule a brown-bag lunchtime session with a selected group of Central IT people for Fuli to present an overview of his work and have a facilitated discussion about the work and its applicability and the next steps.

- What does success look like at the end of the inter-semester break?

  - Finish the gap analysis before the start of the examination period.

  - If there are gaps found in the coverage provided by the selected threat-modelling framework, how are they to be filled?

  - Provide reflections on the practice of threat modelling (for example, how efficient and effective is STRIDE?).

  - Assess the fullness of STRIDE’s empirical coverage: if there are gaps, are they significant? and are there some coverage areas that are not useful?

  - There is an academic element to this work that will seek to compare STRIDE with other threat-modelling frameworks (and we understand this to be well underway).

  - Provide commentary by way of thoughts and assessments about best practices for threat modelling.

MAY 27th- Day with Hinnes Team

9:48am: Hinne is away overseas at moment so sitting in with Chipreet today and will work on the Threat model for “Final Grading Tool”. Need his assistance in analysing the threats captured and determining whether they are already mitigated against via internal processes or not. Also still waiting to hear back from Tanika, who escalated the request to her manager Fraser, about the exact protocol connections between the entities on the threat model. Need this info if we are to make a model that is as close to the real thing as possible for best accuracy in threat analysis. Chipreet will sit in with me at 10:30am.

10:30am Chipreet and I discussed the model, with Shaun from architecture, and we decided to reconvene on Tuesday May 31st when Hinne was back. Wanted to make sure we were all on the same page about what we were doing with the modelling tool, before we continued. They were 131 threats we needed to go through and catergorise as “mitigated” or “not mitigated” via internal systems/infrastructure, before we could make a comparison with the security tests run by Chipreet on the “Final grading Tool”, and he was unsure as to whether we needed to go in depth with the justification for each mitigation, or whether we just said yes or no to each case, and move on. I felt we could just say yes or no, and move on but we decided it best to wait for Hinnes input.  Also, we added other entities to the model to try and make it resemble the real tool as much as possible, and it resulted in more possible threats being captured.

June 2nd:

Sat in with architecture team. Was working on my report due monday. Met with Chipreet and Hinne who took me thru the microsoft tool and helped me analyse the mitigation section.

June 7th

Handed in mid-year report for BTECH451-due today.

Mid Semester Break-

Work with ITS over the break where I do more research on threat modelling and refine my experiments with the threat model tool.

July 15th

Mid Semester seminar- 15 minute presentation to present work done on project in first semester. Given on last Friday before end of the break.

August-

Experiments with threat model and FGT tool completed. Now spend time this month researching alternative threat model options to compare and contrast with the threat model tool from Microsoft. Process to be worked out yet with ITS.

September-

Hinne away overseas for extended period. Have meetings with Chipreet from Security and Rutan from Enterprise Architecture over coming weeks to work out a process.

October 20th-

Gave dry run of presentation to ITS team. Practice run for the real thing on the 25th. Got great feedback from team members on how to go forward.

Email from Jeff

“ Hi Fuli (and Hinne and Mano),

Thanks for the dry run this afternoon of your presentation --- and the notes i took during and then fielded during the discussion afterwards are included below.  Another run-through or two at the weekend and you'll be in good shape for Tuesday.  The suggestions and feedback from today included:

* Timing: if you can adjust the timing of the session that would be beneficial, and the comments from Ranjan about bringing explanations into the presentation sooner rather than later (e.g., i'd written the note "please explain more context about the Final Grade Tool", but then deleted it when i saw that you had that explanation later in the slide deck) might help with the flow of the story you're telling --- all up, you were only about 1 minute over the twenty minutes, though at times the delivery felt a bit rushed.

* Context: It would be worthwhile and good indicating that your work with Central IT was a partnership between two teams: Operational Security (in IT Services) and Enterprise Architecture (in IT Strategy, Policy, and Planning)

* Definitions: http://blogs.gartner.com/it-glossary/enterprise-architecture-ea/ is another popular/common definition of #entarch, and http://www.gartner.com/it-glossary/solution-architecture/ for solutins

* Roles: most of the references to "enterprise architects" should really be to "solution architects" (who work within the enterprise architecture team)

* Gliffy: perhaps note that Gliffy is a collaborative drawing tool.

* FGT Vulnerabilities: [conventional security testing] = it's worthwhile noting here that the three you have highlighted are those of high severity.

* Process: thinking of the constraint around doing threat modelling with high-level designs (i.e., before the more-detailed designs with their clearer and more-detailed view of the infrastructure and technical services), is there a recommendation for applying the threat model more than once, with the goal of refining/validating the initial higher-level threat model?

* DREAD: DREAD --- was it really 2005 when it was predicted to be dead?

* Template: fitting threat-modelling into the architecture and design process, probably worthwhile noting here that we would probably frame up a simple template in our wiki to capture the outputs from the specialised threat-modelling tool.

* Trust Boundaries: Hinne's notes that a trust boundary is usually something like a firewall or a gate, think of the physical world, with the relatively-open front doors vs the card-controlled doorways --- trust boundaries sit between two different trust zones (e.g., public internet > corporation firewall > DMZ), not necessarily places where people can alter data.

* Venn Diagram: add a dotted line around the universe of really-existing security threats  (because we do not know the contents of the universe, so we cannot mitigate them all, and with security testing, we identify certainly-real vulnerabilities (because we have found them), and the threat models go beyond that.

* Nik: Nik Malik's name is misspelled on one of the last slides there.

* Archimate: note that Archimate is a visual modelling language that is emerging as a kind of standard for enterprise architecture --- there are various Archimate-certified modelling tools out there (and others, like the wonderful open-source Archi).  The definitive guide to Archimate includes some content on the modelling of risk and security using the Archimate language athttps://masteringarchimate.com/2012/04/13/modeling-risks-and-security-and-more/

many thanks,

jeff”

October 25th-

Final seminar presentation given in front of other BTECH students, industry supervisors and academics. Final seminar of the year,

October 26th-

Hand in time for final report worth 40% of mark. Completed on time.

November 20th-

Working on webpages for BTECH451. Final work for the year. Handing it in today.